# Quality Engineering & Testing Transformation Proposal

## Prepared for: TooMuchWifi

## Prepared by: Bosch Technologies

## Objective

Establish a structured Quality Engineering capability that enables reliable software delivery, improved release confidence, and reduced production defects.

The proposal outlines four engagement options depending on the level of support required.

# Option 1: Test Strategy Creation Only

## Scope

Development of a comprehensive Quality Engineering and Test Strategy aligned to the client’s architecture, development practices, and delivery pipeline.

### Activities

- Stakeholder interviews (Engineering, Product, Leadership)

- Review of current SDLC and release processes

- Architecture review

- Risk assessment

- Quality maturity assessment

- Define testing pyramid and automation strategy

- Define environments and test data strategy

- CI/CD quality gate recommendations

- Test reporting and metrics framework

### Deliverables

- Quality Engineering Test Strategy Document

- Automation framework recommendations

- Tooling recommendations

- Test environment strategy

- Release quality gate framework

- 6 to 12 month quality roadmap

### Duration

3 to 4 weeks

### Investment

R240,000

# Option 2: Test Strategy + Quality Engineering Implementation Team

## Scope

Creation of the test strategy and deployment of a Quality Engineering team to implement it.

### Activities

Everything in Option 1 plus:

- Automation framework implementation

- CI/CD integration

- API testing framework

- UI automation framework

- Test reporting dashboards

- Integration test strategy

- Quality engineering process implementation

- Mentoring development teams

### Suggested Team

- 1 Quality Engineering Lead

- 2 Automation Engineers

- 1 QA Analyst

### Duration

Initial implementation: 4 to 6 months

### Monthly Investment

| Role | Monthly Cost |
| --- | --- |
| Quality Engineering Lead | R120,000 |
| Quality Automation Engineer (x2) | R95,000 each |
| Quality Engineer | R75,000 |

### Total Monthly Cost

R385,000 per month

### Estimated 6-Month Investment

R2,310,000

# Option 3: Test Strategy + Upskill Existing Team

## Scope

Create the test strategy and train existing developers or testers to adopt Quality Engineering practices.

### Activities

Everything in Option 1 plus:

- Quality engineering workshops

- Automation training

- CI/CD testing integration

- Coaching during implementation

- Code review for automation

- Testing best practices training

### Deliverables

- Test Strategy

- Training sessions

- Automation framework templates

- 3 months of coaching support

### Duration

8 to 10 weeks

### Investment

Strategy Creation:
R240,000

Training & Coaching:
R180,000

### Total Investment

R420,000

# Option 4: Test Strategy + Recruitment of a Quality Engineering Team

## Scope

Creation of the test strategy and recruitment of a permanent Quality Engineering team for the client.

### Activities

Everything in Option 1 plus:

- Define QA organisational structure

- Define job descriptions

- Candidate screening and technical interviews

- Hiring recommendations

- Onboarding guidance

### Suggested Team Structure

- Quality Engineering Lead

- Quality Automation Engineers

- Quality Engineer

### Recruitment Fees

| Role | Placement Fee |
| --- | --- |
| QA Lead | R120,000 |
| Automation Engineer | R90,000 |
| QA Analyst | R70,000 |

### Example Recruitment Cost (4 hires)

1 Lead Quality Engineer
2 Quality Automation Engineers
1 Quality Engineer

Total Investment: R520,000

# Recommended Engagement

For organisations with no current quality function, we recommend:

Option 2: Strategy + Implementation Team

This approach ensures the strategy is not only defined but successfully embedded into the engineering culture and delivery pipeline.

# Business Benefits

- Reduced production defects

- Faster and safer releases

- Improved engineering productivity

- Automation-driven testing

- Clear quality metrics and reporting

- Scalable engineering processes

# Engagement Model

- Remote-first delivery

- Flexible scaling of engineering resources

- Monthly reporting and governance

- Close collaboration with engineering leadership

# Next Steps

- Initial discovery session

- Agreement on engagement option

- Kick-off workshop

- Delivery roadmap execution